## Slide 1: CSE3033N Software Engineering Topic: Software Configuration Management

## Slide 2: Topic Learning Objectives
By the end of the lecture, you should be able to understand:
Software evolution (types of changes)
Configuration management (need for it)
Facets of SCM
Change control board
Change management
Auditing and status accounting

## Slide 3: Introduction
Ideal:
  Software is developed from stable/frozen requirements
  The concept is that it is easier to hit a stationary target than a moving target
Reality:
  Not applicable for most real-world systems
The only constant is “CHANGE”
  An effective software project need to have a strategy to tackle “CHANGE”
Notes: The fact that it is easier to hit a stationary target than a moving one is well known.
It is not possible to avoid change, however can put in a place a plan that will help us deal with changes and manage the changes effectively.
The speed at which changes happen can be controlled and the speed reduced to increase our chance of hitting the target.
Rather than run away from change, we must have a strategy to solve and manage changes to survive in the any serious software development venture.

## Slide 4: Software Evolution
Software evolves over a period of time
  Many different items are produced over the duration of the project
  Different versions are produced
  Teams work in parallel to deliver the final product
Software evolution implies a constantly changing system

## Slide 5: How software changes…
The four aspects of software evolution are
Corrective changes
Adaptive changes
Perfective changes
Preventive changes

## Slide 6: Corrective Changes
Required to maintain control over the system’s day-to-day functions
These changes are made as faults (or) bugs are found during the development time
Some changes may be long-term and fundamental, some may be patches to keep the system in operation (emergency fixes)

## Slide 7: Adaptive Changes
Essentially maintaining control over system modifications
As one part of the system changes, other impacted areas will need to be updated
Examples
  Database upgrades
  Use of a new compiler or development tool

## Slide 8: Perfective Changes
Perfecting existing acceptable functions.
The domain of Refactoring designs falls into this category.
Perfective changes are done to increase the long-term maintainability or elegance of the solution
  Involves changes to design or data structures for better efficiency
  Updates to documentation to improve their quality
  Enhancing the code to make it more readable

## Slide 9: Preventive Changes
Preventing the system performance from degrading to unacceptable levels
Involves alterations made to ensure that the system has a defense against potential failures
Example:
  Adding extra redundancy modules to ensure that all transactions are properly logged

## Slide 10: Types of Changes
The typical distribution of these changes is (from Lientz & Swanson 1981):
  Perfective (50%)
  Adaptive (25%)
  Corrective (21%)
  Preventive (4%)
These figures will change depending on the system and project.
Notes: In general most projects tend to have a higher percentage of Adaptive and Corrective changes as the dead-line nears. Perfective changes are mostly made early in the project. Refinement is often sought when one has plenty of time, resources and money. However as things tighten up, the nature of management changes to ensure that they can make ends meet. At this time only corrective and adaptive changes will be acceptable.

## Slide 11: Changes and Control
If changes are not controlled in a project – things can and will get out of hand
The issue of change management is even more important when multiple people work on a project as well as on the same deliverable
Without proper strategies and mechanisms to control changes – one can never revert back to an older more stable copy of the software
  Important as every change introduces risk into the project

## Slide 12: So what is the answer??
The facts:
  Change is unavoidable in software
  Changes needs to be controlled
  Changes need to be managed
The solution
  Software configuration management (SCM)

## Slide 13: Configuration Management…
This is the discipline that applies a rigorous approach to ensure:
  Different items produced in software systems are all identified and tracked
  Changes to the various items are recorded and tracked
  Completion and proper integration of all the various modules

## Slide 14: Configuration Management
SCM can help determine the impact of change as well as control parallel development
It can track and control changes in all aspects of software development
  Requirements
  Design
  Code
  Tests
  Documentation

## Slide 15: Need for SCM…
As software evolves – many resources make changes to the system
  CM prevents avoidable errors that arise from conflicting changes
Often many versions of the software are released and require support
  CM allows a team to support many versions.
  CM allows changes in sequential versions to be propagated
CM allows developers to track changes and reverse any fatal changes to take a software system back to its last known safe state

## Slide 16: Need for SCM
Good SCM increases confidence that we are:
  Building the right system
  Testing the system enough
  Changing it correctly and carefully
It also:
  Restrains non-essential changes
  Ensures that decisions and changes are traceable
  Increases accountability
  Improves overall software quality
  Provides a fall back position when things do not work

## Slide 17: Facets of SCM
The four core aspects of SCM are:
  Configuration identification
  Configuration control and change management
  Configuration auditing
  Status accounting
Configuration identification
Configuration control and change management
Configuration auditing
Status accounting

## Slide 18: Configuration Identification…
A large number of items are part of the software development process:
  Source and binary modules
  Hardware and operating systems
  Documentation
    Requirements
    Design
  Test cases
  Etc…
Key is to identify the items that need to be under SCM
Configuration identification

## Slide 19: Configuration Identification…
Configuration identification is the process of establishing a baseline from which system changes are made – allows for control.
So what needs to be under SCM?
  Items where changes need to be tracked and controlled
  If in doubt, add it into the inventory of items under SCM
Common items under SCM are:
  Source code, documentation, hardware/OS configuration
Configuration identification

## Slide 20: Terminology Review – 1
Configuration items - any single atomic item for which changes need to be tracked
  Source code file
  The project plan
  The documentation standard
Baseline - A product that has been formally approved, and consists of a well-defined set of consistent configuration items
Configuration identification

## Slide 21: Terminology Review - 2
Baseline
“A specification or product that has been formally reviewed and agreed to by responsible management, that thereafter serves as the basis for further development, and can be changed only through formal change control procedures”
[Bruegge]
Configuration identification

## Slide 22: Baseline Types
As the system is developed a number of baselines are created:
  Developmental baseline (RAD, SDD, integration test, ...).
    Goal: coordinate engineering activities.
  Functional baseline (prototype, technology preview, alpha, beta release).
    Goal: obtain customer experiences with functional system.
  Product baseline (GA with a version - win95, word 2000).
    Goal: coordinate sales and customer support.
Configuration identification

## Slide 23: Managed Directories
Programmer’s directory (IEEE: dynamic library).
  Library for holding newly created or modified software entities. The programmer’s workspace is controlled by the programmer only.
Master directory (IEEE: controlled library).
  Manages the current baseline(s) and for controlling changes made to them. Entry is controlled, usually after verification. Changes must be authorized.
Repository (IEEE: static library).
  Archive for the various baselines released for general use. Copies of these baselines may be made available to requesting organizations.
Configuration identification

## Slide 24: Configuration Identification
A few notes…
  Starting too early can add too many items that may really not require full configuration management.
  Starting too late will result in a disaster
  It is common to have 1000+ items under SCM
A good start
  Place all documents under SCM
  Add code as it starts to be available
  Remove older items and archive them
  Remove items where the changes are minor, rare and need not be under the purview of a complete SCM
Configuration identification

## Slide 25: Version Allocation…
Once a configuration item (CI) has been identified, a proper version number must be allocated
The best option is to start with a major-minor versioning scheme
  Major version numbers are between 0 – n
  Minor version numbers should be between 0 – 100
Configuration identification

## Slide 26: Version Allocation…
Examples:
  Report.Java (version 1.23)
    Major version: 1.0
    Minor version: 23 (indicative of number of revisions to this file)
  Project plan (version 6.34d)
    Major version: 6
    Minor version: 34
    The “d” is indicative of “draft”
Versioning scheme is developed by the company to suite their needs
Configuration identification
Configuration identification

## Slide 27: Version Allocation…
Often many companies prefix the configuration item based on its type.
  Documentation may be prefixed “doc”
  Source code can be “src”
  Example: doc-pmp-2.34
    Project management plan document (version 2.34)
Configuration identification
Notes: Use a simple exercise here – possibly by Noun/Verb identification.

## Slide 28: Version Allocation
New versions of software can be:
  Maintenance releases
  Minor upgrades
  Technology refresh or major upgrades
  Technology insertion
Configuration identification

## Slide 29: Baseline Levels
The software system can be tagged at various stages of its evolution with a baseline number
  Development baseline “n” (where the “n” can be indicative of the 10% of functionality implemented)
  Testing baseline (where a specific build is created for the specific purpose of testing)
  Release baseline (where the software is built for GA)
There is no rule on when to baseline – but a good guideline is to have one a week.
Configuration identification

## Slide 30: Terminology Review – 3
Version – an initial release or re-release of a configuration item (ideally different versions should have different functionality)
Revision – minor changes to a version that correct errors in the design/code (typically revisions do not affect expected functionality)
Release – the formal distribution of a baseline
Configuration identification

## Slide 31: Configuration Control and Change Management
Review of change activity can highlight what is changing and what is not.
  Impact of change can be measured over time
Issues to consider are:
  Keeping track of changes (deltas or separate files)
  Allows for parallel development on a single item (many developers updating the same file)
Configuration control and change management

## Slide 32: Deltas Vs Separate Files
After the initial baseline has been established – the item is said to be under SCM.
Changes can be tracked as:
  Deltas: only the changed portion is stored
  Separate file: changes are stored in a new file
Deltas work best for text files
Separate files is a good idea for binary file formats.
Configuration control and change management

## Slide 33: Parallel Development
Many members can often work on the same item:
  Two developers update the same code file (working on different functions)
  A number of engineers may be working on a single word document containing the specifications
Changes are tracked by each user and often merged regularly to create a synchronized version:
  Merge conflicts are resolved via normal channels of communications
  Effective management can reduce merge conflicts
Configuration control and change management

## Slide 34: Change Management – 1
For best results changes should be handled formally
  A change control board (CCB) is necessary
CCB consists of all key stakeholders
  Customers
  Developers
  Designers and architects
  Management
  Business strategists and financiers
Configuration control and change management

## Slide 35: Change Request
Changes are required because:
  A problem is discovered (bug?)
  An enhancement is required
Once a change is required – a “change request” is raised
A change request (CR) will outline:
  Current operation, nature of problem/enhancement, expected operation after system is changed
Configuration control and change management

## Slide 36: Change Control Board – 1
All change requests (CR) are reported to the CCB for review
CCB discusses all open CRs at regular meetings (frequency is determined by nature of project)
CCB determines if CR identifies a “problem” or an “enhancement”
  This is done to identify who “pays” for the change
Configuration control and change management

## Slide 37: Change Control Board – 2
Once the change has been categorized, it is discussed in detail,
  Probable source of problem
  Impact of the change
  Time and resource requirements (estimates)
CCB will assign a priority and severity for all CRs (CRs may also be rejected)
The CRs are assigned to development management for further action
Configuration control and change management

## Slide 38: Impact Analysis
Before changes are made often a deep or shallow impact analysis is performed
Impact analysis makes full use of software metrics
Managers often track
  Increases in complexity measures as system evolved over a period
Trend analysis is performed based on modules and change requests to ensure flexibility
Configuration control and change management

## Slide 39: Change Management – 2
Development managers will assign a CR to a developer (or a team)
The requested change is made as per the plan and a full regression test suite is executed
Configuration manager reviews the changed system
  Ensures that all required documentation is changed
  Ensures that the impact does not exceed estimates (too much)
Configuration control and change management

## Slide 40: Configuration Management
To ensure proper tracking, the following information needs to be collected:
  When was the change made
  Who made the change
  What was changed (items modified)
  Who authorized the change and who was notified
  How can this request be cancelled
  Who is responsible for the change
  Priority and severity
  How long did the change take (vs estimate)
Configuration control and change management

## Slide 41: Change Management – 3
Changes will need to be modified or cancelled
  This is required if the team assigned the change request need more resources and time than estimated
These decisions are delegated to CCB with the extra information added along with the CR.
A CR can be assigned, deferred, rejected, closed.
All changes are reviewed and modified
Configuration control and change management

## Slide 42: Change Control Board – 3
The complexity of the change management process varies with the project
Small projects can perform change requests informally
Complex projects require detailed change request forms and the official approval by one or more managers
For safety critical projects – change management is very rigorous
  Example: software changes to an airplane avionics system
Change request management is supported by robust software packages
Configuration control and change management

## Slide 43: Change Management – 4
To ensure effective change management:
  Each working version is assigned an identification code
  As a version is modified, a revision code or number is assigned to each resulting changed component
  Each component’s version and status as well as a history of all changes are tracked
Configuration control and change management

## Slide 44: Configuration Auditing – 1
Key philosophy is “trust by verify”
Configuration auditing is a process to:
  Verify that the baseline is complete & accurate
  Check that changes made and recorded
  Documentation reflects updates
Audits can be rigorous, or on a random set of configuration items
A regular audit is required to ensure that SCM is working efficiently:
  Can reveal weaknesses in processes, tools, plans as well as resources
Configuration auditing

## Slide 45: Configuration Auditing – 2
The two main types of audit are:
  Physical audit: are all identified items have a correct version and revision, this helps us remove old and unnecessary items.
  Functional audit: verifies that the items under SCM satisfy defined specifications.
Configuration auditing

## Slide 46: Status Accounting
Simple record that can identify all items under SCM
  Location of the component, who placed it under SCM etc
  The current version
  Revision history (change log)
  Pending CRs
  Impact analysis trends
Status accounting is vital to enable control and effective management
Status accounting

## Slide 47: Roles and Responsibilities…
Configuration manager
  Responsible for approving configuration items
  Responsible for development and enforcement of procedures
  Approves STM (ship to manufacture) level release
  Responsible for monitoring entropy
Change control board
  Approves and prioritizes, or rejects change requests
Status accounting

## Slide 48: Roles and Responsibilities…
Software engineers
  Responsible for identification and versioning of configuration items
  Create promotions triggered by change requests or the normal activities of development.
  Update the items to incorporate requested changes – they also resolve any merge conflicts
Status accounting

## Slide 49: Standards
Approved by ANSI:
  IEEE 828: software configuration management plans
  IEEE 1042: guide to software configuration management
Status accounting

## Slide 50: Outline of the SCMP (IEEE 828-1990)
6 main sections:
  Introduction
  Management
  Activities
  Schedule
  Resources
  Maintenance
Status accounting
Notes: 1. Introduction.
  Describes purpose, scope of application, key terms and references.
2. Management (WHO?).
  Identifies the responsibilities and authorities for accomplishing the planned configuration management activities.
3. Activities (WHAT?).
  Identifies the activities to be performed in applying to the project.
4. Schedule (WHEN?).
  Establishes the sequence and coordination of the SCM activities with project mile stones.
5. Resources (HOW?).
  Identifies tools and techniques required for the implementation of the SCMP.
6. Maintenance.
  Identifies activities and responsibilities on how the SCMP will be kept current during the life-cycle of the project.

## Slide 51: Conformance to the IEEE Standard 828-1990…
A document titled “software configuration management plan” is required.
Minimum required sections are:
  Introduction
  Management
  Activities
  Schedule
  Resources
  Plan maintenance
Status accounting
Notes: The recommended practice is to get the plan audited before placing the conformance statement.

## Slide 52: Conformance to the IEEE Standard 828-1990
Quality guidelines:
  All activities defined in the plan must be assigned
  All configuration items should have a defined process for establishing the baseline and change control
If these criteria are met, the SCMP can state:
  “This SCMP conforms with the requirements of IEEE Std. 828-1990.”
Status accounting
Notes: The recommended practice is to get the plan audited before placing the conformance statement.

## Slide 53: Tools
A large number of tools are available
Examples:
  RCS – pessimistic locking control system, no support for parallel development
  CVS - based on RCS, allows concurrent working using optimistic locking
  Star team - multiple servers, process modelling, policy check mechanisms.
  Subversion/Tortoise – web based
Status accounting
Notes: > Do you mean that CVS is pessimistic in assuming that the only safe
> mode is one changer at once? Presumably CVS is optimistic purely in
> the sense of taking the opposite view. But the most optimistic
> view, in this sense, would be to have no control on the assumption
> that no clashes will occur. I would tend to describe CVS as the
> simplest but least flexible, CVS as more flexible but also more
> complex. (Personally I think that if something can be worked on
> sensibly by two different people at the same time then it lacks
> enough structure: it ought to be split into two or more separate items,
> or the parts made separate components of the whole in a tree
> structure. Then RCS is always enough.)
RCS is considered "pessimistic" because it assumes that two people cannot
work on the same file without causing any conflict. CVS is considered
"optimistic" because it takes the opposite view (as you have noted already).
CVS is by far the most popular choice in use these days because it allows
for more flexible development mode (essentially one would not have to worry
about any file ever being locked - Locks cause problems because people can
be on leave and forget to unlock it etc..). Also, it is highly unlikely
that two people will work on the same code module at the same time, and even
if they do there is a very good "diff" and "merge" module. These are often
linked into the Audit and Status systems - so the managers know the number
of "conflicts" - serves as a rudimentary indicator on planning/communication
issues.
The reason multiple people will work on the same file is often during the
end of the proect many bugs are found and fixed in the same module. The
diff-merge systems are very mature these days and since it allows for
concurrent development it has become the preferred option in almost all of
the projects that I have seen in the last 4-5 years. The odd part is that
in projects that have used CVS, I found that the comments are of higher
quality and all of the developers have good knowledge of what other
developers are working on. The indirect benefit is that it increases
quality of the code. RCS works best in large projects with tight controls
and well defined plans (100+ developers, safety critical systems). CVS is
best for short-delivery projects where projects have many small tightly
coupled teams (each team is generally 12-20 developers).

## Slide 54: Repositories
All items under configuration are placed into a repository
This repository is controlled by a tool like RCS or CVS
A CVS (RCS as well) repository can handle both binary and text files
  Changes are stored as deltas for text files
  Separate files are stored for binary files
Status accounting

## Slide 55: Functions of a Repository
Access to repository is controlled by a security policy (in CVS/RCS a username/password)
After a user is logged into the repository they can:
  Check-out a file for use
  Check-in a changed file back into the repository
  Tag the repository at a certain date/time
  Place a new file into the repository
Status accounting

## Slide 56: File Check-Out
Check-out:
  The repository marks the file as checked-out
  In concurrent systems (like CVS), a list of all users that have checked out the file is maintained
  In locking systems (like RCS), only one user can check-out a file at a time. In essence the file is locked for future use
CVS can work in both locking and concurrent modes
Status accounting

## Slide 57: File Check-In…
Check-in:
  The file is modified and the changed version is checked back into the repository
  If the file was locked – then only the user that checked it out can unlock it by checking in the same file (verified on file name only)
  In a concurrent system – the first user to check in will cause the system to enter a conflict resolution mode
Status accounting

## Slide 58: File Check-In…
In a concurrent versioning system:
  Users can potentially work on the same file at the same time
  If two users change the same sections of the file then when checking in, the system will flag a merge conflict
  Merge conflicts have to be resolved before the file can be placed into the repository
  This allows more flexibility, however it can be more dangerous as well when used without sufficient training
Status accounting

## Slide 59: File Check-In
Most companies have procedures that will outline the steps to take before a file is checked back into the repository
All changes made to the file are documented in a “status log” during the check-in process
  Some procedures require the change request number to be stated after a certain date
Status accounting

## Slide 60: Ensuring Build Consistency
When developers check-in source code with modifications – the changes may cause more bugs
To ensure that new changes do not cause unexpected failures many techniques are used by developers:
  Regression testing
  Compile & link verification
  Static audits
  Metrics trends
This aspect of development is one of the most important and requires careful monitoring
Status accounting

## Slide 61: What is Regression Testing?
Simply put, it is repetition of existing tests
  Usually done after minor changes are made to code
  It does not apply for enhancements
  Before checking in the changes into a repository
It can be seen as selective testing
Intention is to show that modifications have not caused unintended effects
Verifies that the system still complies with its specified requirements
Status accounting
Notes: Regression testing is nothing more than repetition of existing tests.
These tests are run when we make minor changes to software or the environment where the software will have to exist.
During a normal development process, we develop classes and modules.
These classes are unit tested and we integrate them with all the other collaborating classes.
Then, we run an integration test suite on the complete system at the appropriate level.
Once integrated and tested to a suitable level of confidence, we go on and develop other parts of the system.
However, over time, some of the older classes need changes.
When these changes are made, we need to retest the entire system, or selectively test some parts of the class.
Essentially, this test is the same of the original test suite.
However, the intention here is to show that modifications made have not caused any unintended problems.
If the test suite is run constantly on the entire system as new modules are integrated, we can check that the entire system complies with the required specifications.

## Slide 62: Regression Testing
Initial Version
(v3.2)
Changed Version
Test Case
Faults
Verifies
Reveals
Minor
Modifications
fixes
Verifies
Regression Testing
Status accounting
Notes: This process of retesting again is called regression testing.
Let us look at some more terminology now to establish the regression testing concepts in more depth.

## Slide 63: Regression Testing Limitations
Regression test suite does not contain tests for new or changed capabilities
When a primary test suite is promoted to become a regression test suite, it is no longer effective as a primary test suite
  Once a version has passed all of its test cases, the test suite has revealed all the bugs that it can and must be changed to look for new changes
Status accounting
Notes: NOTE: THIS SLIDE PRETTY MUCH SAYS THE SAME THING MANY WAYS – THIS IS INTENTIONAL
The information here is often ignored during development, so it is important to stress it again and again
Regression testing is a powerful technique to manage, change, and ensure the quality of software under development.
However, it can be limited.
If it is pushed beyond its scope, we will not get positive results.
Regression test suites do not contain tests for new or changed capabilities.
A regression test suite is a static promoted primary test suite.
We do not make any changes to a regression test suite, so it will not be able to test for new or changed capabilities.
When we have new or changed capabilities, an updated primary test suite must be used.
When the implementation passes this test suite, we can then promote it again to create a newer version of the regression test suite.
When a test suite is reused as a regression test suite, it is no longer effective as a primary test suite.
This is because regression test suites are not effective when checking new features.
New features should be tested using an updated primary test suite.
Once a baseline has passed all of its test cases, the baseline test suite has revealed all the bugs that it can.
It does not become effective until a change is made in the component or in another component in the same system.
This is an important point, because many organizations used the primary as a regression test suite.
When new features are added, they update the primary and rerun the test again.
This practice works well for small teams and small projects.
However, for any serious software development efforts, we need to promote the primary test suite regularly into a regression test suite.
This will also give us the ability to guarantee the separation between a current version in development, and the current version in test.

## Slide 64: Compile and Link Verification
This process is applied mainly to source code before checking it into a repository
  The changed copy is built locally on the developers workspace
The aim is to ensure that there are no compiler errors, warnings or link failures when integrated with the existing set of code as mirrored on the repository
This is the simplest form of check, and increases confidence – this does not check for bugs.
Status accounting

## Slide 65: Static Audits
Applicable to source code
Before check-in the changed code is passed through a static code verification tool
Any violations or failure to meet company standards are picked up by this tool
All issues are resolved before check-in
This step can ensure that the overall quality of the code in the repository is higher
Does not detect functional bugs or errors that can be caused at runtime.

## Slide 66: Metrics Trends
This step is another step to ensure that poor quality code does not enter the repository
Company can define a global standard on the size of methods, allowed complexity etc…
  If changes have caused a deviation from the norm, then it required approval from the team leader before being checked into the repository
The code is analyzed over a period to ensure that over time the code does not deteriorate.

## Slide 67: Tagging a Repository…
As software evolves the files that make up the system are all at different version levels
Example (from an O/S can be)
  Text editor v3.0
  Internet explorer v5.5
  Kernel build 1885
  Windowing system build 23
  Etc…
Before the above configuration is released – we need to note down these numbers. That process is known as tagging the repository

## Slide 68: Tagging a Repository
Once a repository is tagged
  We can revert back to this level even if a large number of changes are made
  The tag number can be issued to the quality and testing teams for verification.
Repository is tagged at regular intervals,
  Weekly is typical early in the life cycle
  Daily towards the end or if the process calls for high-frequency integration

## Slide 69: Keywords
Configuration item
Version
Baseline
Release
Revision
Change management
Configuration management

## Slide 70: Summary
SCM is an insurance policy.
Effective SCM can ensure:
  Rework cost is reduced
  Effort put into development is not wasted
  There is no loss of control as software evolves

## Slide 71: References
Ghezzi, C., Jazayeri, M., and Mandrioli, D. (1991) Fundamentals of Software Engineering, Prentice Hall
Horch, J. W. (1996) Practical guide to software quality management, Artech House.
Bruegge, B., and Teubner, G., Object-oriented software engineering: conquering complex and changing systems
IEEE standard 828-1990
Lientz, B. P., and Swanson, E. B. (1981) “Problems in application software maintenance”, Communications of the ACM, 24(11):763-769.